Project Planning Phase
Project Planning Template
(Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 17 June 2026 |
| --- | --- |
| Team ID | Individual |
| Project Name | ShopEZ – E-Commerce Application |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | User registration using email and password | 2 | High | Shravani |
| Sprint-1 | Authentication | USN-2 | User login functionality | 2 | High | Shravani |
| Sprint-1 | Catalog | USN-3 | Browse products | 3 | High | Shravani |
| Sprint-2 | Cart | USN-4 | Add products to cart | 3 | High | Shravani |
| Sprint-2 | Orders | USN-5 | Place orders | 3 | High | Shravani |
| Sprint-3 | Admin | USN-6 | Manage products | 4 | Medium | Shravani |
| Sprint-3 | Admin | USN-7 | Manage orders | 3 | Medium | Shravani |
| Sprint-4 | Profile | USN-8 | User profile management | 2 | Medium | Shravani |

## Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Start Date | Planned End Date | Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01-06-2026 | 05-06-2026 | 10 |
| Sprint-2 | 10 | 5 Days | 06-06-2026 | 10-06-2026 | 10 |
| Sprint-3 | 10 | 5 Days | 11-06-2026 | 15-06-2026 | 10 |
| Sprint-4 | 10 | 5 Days | 16-06-2026 | 20-06-2026 | 10 |

Velocity Calculation:
Sprint Duration = 20 Days
Total Story Points = 40
Average Velocity = 40/20 = 2 Story Points per Day